VEXT / VigilantMesh

Project Status Report & Task Checklist

Generated: May 29, 2026  |  Developer: Solo (AI-assisted)  |  Deadline: Academic Submission (~4 weeks)

# 1. Project Overview

VEXT (VigilantMesh) is a Flutter Android app that converts smartphones into BLE mesh nodes for a campus network. It operates across three independent feature lanes: Lane A (Smart Attendance via BLE+RSSI+GPS), Lane B (Social Messaging with E2E encryption), and Lane C (SOS Emergency flood broadcasting). The entire stack is offline-first, zero-cost, and open-source.

## Technology Stack (Current)

| Component | Package | Version | Notes |
| --- | --- | --- | --- |
| UI Framework | Flutter | 3.x / Dart 3.11+ | Android-first, iOS Phase 2 |
| State Mgmt | flutter_riverpod | ^2.5.1 | StateNotifier, FutureProvider |
| Navigation | go_router | ^14.6.1 | Auth-guarded ShellRoute |
| BLE | flutter_blue_plus | ^1.32.12 (resolves 1.36.8) | Central mode only; advertising needs Kotlin |
| Local DB | drift + sqlite3_flutter_libs | ^2.20.0 | Replaced Isar (AGP 8.x incompatible) |
| Crypto | cryptography | ^2.7.0 | X25519, AES-256-GCM, Ed25519 |
| Firebase | firebase_core/auth/firestore | ^3.6/^5.3/^5.4 | Spark (free) plan; no Cloud Functions |
| Background | flutter_background_service | ^5.0.8 | Foreground service for BLE persistence |

# 2. Key Architecture Decisions & Deviations from Plan

- Isar → Drift: Isar 3.x lacks AGP 8.x namespace declaration (frozen since 2023). Replaced with Drift (SQLite-based, code-generated). Zero migration cost — no Isar schema had been written.

- Firebase Init Pattern: try-catch on FirebaseException(duplicate-app), NOT if(Firebase.apps.isEmpty). The isEmpty guard always evaluates true on cold start because Firebase.apps is Dart-side only.

- BLE Hybrid Architecture: Advertising for discovery + GATT for data exchange. flutter_blue_plus is central-only; peripheral advertising requires custom Kotlin BleAdvertiser (Milestone 3 blocker).

- Firebase Spark (Free) Plan: No Cloud Functions. SOS gateway writes directly to Firestore. Dashboard uses onSnapshot + Browser Notification API.

- Manual Protobuf: Custom binary wire format (no protoc toolchain). 18-byte advertisement subset + full packet via GATT.

- Manifest Plugin Conflict Rule: NEVER re-declare plugin-owned services (BackgroundService, FirebaseMessagingService) in app manifest. Causes merger conflict on android:exported.

# 3. Milestone Completion Status

## Milestone 1 — App Compiles and Runs  ✅ COMPLETE

Exit Criteria MET: flutter run succeeds, app installs/runs on API 37 emulator, Firebase auth layer in place, all screens compile cleanly.

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| pubspec.yaml setup | pubspec.yaml | ✅ | Isar removed, Drift added. All deps resolved. |
| App theme (Material 3) | lib/core/app_theme.dart | ✅ | Dark-navy theme, all color constants. |
| App constants | lib/core/app_constants.dart | ✅ | BLE UUIDs, RSSI, TTL, duty cycle, Firestore collections. |
| Main entry point | lib/main.dart | ✅ | Firebase try-catch init, ProviderScope, portrait lock. |
| Auth service | lib/services/auth_service.dart | ✅ | Firebase email auth, Firestore user doc, role update. |
| Auth provider | lib/providers/auth_service_provider.dart | ✅ | StreamProvider<User?>, authServiceProvider. |
| BLE provider (stub) | lib/providers/ble_provider.dart | ✅ | Wired to real transport in M2. |
| Providers barrel | lib/providers/providers.dart | ✅ | Exports auth, ble, database providers. |
| Router (GoRouter) | lib/core/app_router.dart | ✅ | Auth-guarded, ShellRoute, all screens. |
| AndroidManifest | android/.../AndroidManifest.xml | ✅ | All BLE+location+foreground perms. No plugin services. |
| Gradle config | android/settings.gradle.kts | ✅ | google-services 4.4.2, AGP 8.x compatible. |
| Build config | android/app/build.gradle.kts | ✅ | minSdk=21, compileSdk=36, targetSdk=36. |
| Firebase options | lib/firebase_options.dart | ✅ | Generated by flutterfire configure. |
| Login screen | lib/screens/auth/login_screen.dart | ✅ | Email/password, error handling, withValues(). |
| Signup screen | lib/screens/auth/signup_screen.dart | ✅ | Name+email+password, validation. |
| Role selection | lib/screens/auth/role_selection_screen.dart | ✅ | 3 role cards, updateRole(), GoRouter nav. |
| Home shell | lib/screens/home/home_shell.dart | ✅ | Bottom nav: Attendance, Social, SOS, Profile. |
| Profile screen (stub) | lib/screens/profile/profile_screen.dart | ✅ | Auth data, BLE status, sign-out. Full in M4. |
| Attendance screen (stub) | lib/screens/attendance/attendance_screen.dart | ✅ | Compilable stub. Full implementation M4. |
| google-services.json | android/app/google-services.json | ✅ | Firebase project vext-vigilantmesh-57551. |

## Milestone 2 — BLE Transport Layer  ✅ COMPLETE (Partial)

Exit Criteria: App builds, Drift DB generated, BLE scanning active. Peer detection requires M3 advertising.

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| MeshPacket binary protocol | lib/core/proto/mesh_packet.dart | ✅ | Manual wire format, 18-byte adv subset, typed factories. |
| Drift table schemas (5) | lib/core/models/tables.dart | ✅ | AttendanceProofs, MessageRecords, SosRecords, SeenPackets, Peers. |
| AppDatabase + DAOs | lib/services/drift_service.dart | ✅ | Upsert, query, purge, maintenance. 10 DAO methods. |
| Code generation | lib/services/drift_service.g.dart | ✅ | Generated via build_runner. Cosmetic warning only. |
| BLE Transport Layer | lib/services/ble_transport_layer.dart | ✅ | Scanning, duty cycling (idle/session/SOS), RSSI gating. |
| Database provider | lib/providers/database_provider.dart | ✅ | FutureProvider<AppDatabase> with onDispose. |
| BLE provider (wired) | lib/providers/ble_provider.dart | ✅ | Real BleTransportLayer, live peer count callbacks. |
| BLE Advertising | ble_transport_layer.dart (stub) | ⚠️ | DEFERRED to M3. Requires Kotlin BleAdvertiser. |
| Foreground service wiring | Not created | ⚠️ | DEFERRED to M3. flutter_background_service integration. |

## Milestone 3 — Core Mesh Engine  ❌ NOT STARTED

Exit Criteria: 5 phones relay a test message through 3 hops without duplicates. Battery test: 2hr < 10% drain.

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| Kotlin BleAdvertiser | android/.../BleAdvertiser.kt | ❌ | BLOCKING. Without this, scanning finds 0 VEXT peers. |
| Register MethodChannel | android/.../MainActivity.kt | ❌ | Channel: com.example.vext/ble_advertiser |
| Wire advertisePacket() | lib/services/ble_transport_layer.dart | ❌ | Fill in no-op stub with platform channel call. |
| GATT Server + Client | New file or ble_transport_layer.dart | ❌ | Write characteristic for full packet transfer. |
| MeshService (gossip) | lib/services/mesh_service.dart | ❌ | Packet dispatch, UUID dedup, TTL, exp backoff, priority queue. |
| CryptoService | lib/services/crypto_service.dart | ❌ | X25519 keypair, AES-256-GCM, HMAC-SHA256, Ed25519, Keystore. |
| FirebaseSyncEngine | lib/services/firebase_sync_engine.dart | ❌ | Offline queue + opportunistic sync on connectivity. |
| Background service | lib/services/background_service.dart | ❌ | FlutterBackgroundService foreground service for BLE. |
| VextMeshService manifest | AndroidManifest.xml | ❌ | foregroundServiceType=connectedDevice for OUR service. |
| Wire new providers | lib/providers/providers.dart | ❌ | mesh, crypto, sync service providers. |
| Unit tests (mesh) | test/unit/mesh_service_test.dart | ❌ | Gossip relay, dedup, TTL decrement. |
| Unit tests (crypto) | test/unit/crypto_service_test.dart | ❌ | Encrypt/decrypt roundtrip, HMAC, signatures. |

## Milestone 4 — Lane A: Smart Attendance  ❌ NOT STARTED

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| AttendanceService | lib/lanes/attendance/attendance_service.dart | ❌ | Teacher advertise, student scan+verify, proof assembly. |
| Teacher session screen | lib/lanes/attendance/screens/teacher_session_screen.dart | ❌ | Start/stop session, live student roster. |
| Student attendance screen | lib/lanes/attendance/screens/student_attendance_screen.dart | ❌ | Auto-mark, proof history. |
| Firebase attendance sync | attendance/{session}/proofs/{student} | ❌ | Firestore collection syncing. |
| Replace attendance stub | lib/screens/attendance/attendance_screen.dart | ❌ | Wire real service into existing stub. |
| Unit tests | test/unit/attendance_service_test.dart | ❌ | HMAC verify, RSSI gating, GPS fence. |

## Milestone 5 — Lane C: SOS Emergency  ❌ NOT STARTED

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| SOSService | lib/lanes/sos/sos_service.dart | ❌ | 3s hold trigger, TTL=255 flood, gateway, ACK. |
| SOS screen | lib/lanes/sos/screens/sos_screen.dart | ❌ | Hold button, active/received states. |
| SOS hold button widget | lib/lanes/sos/widgets/sos_hold_button.dart | ❌ | Animated 3-second press. |
| Gateway Firestore write | Direct write (no Cloud Functions) | ❌ | sos_events/{sosId} on Spark plan. |
| Admin dashboard | web_admin/index.html | ❌ | Firebase JS SDK, onSnapshot, audio alert. |
| Unit tests | test/unit/sos_service_test.dart | ❌ | Flood, dedup, gateway detection. |

## Milestone 6 — Lane B: Social Messaging  ❌ NOT STARTED

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| MessageService | lib/lanes/social/message_service.dart | ❌ | Key lookup, Box encrypt, gossip send, ACK. |
| Messaging screen | lib/lanes/social/screens/messaging_screen.dart | ❌ | Peer list, compose message. |
| Thread screen | lib/lanes/social/screens/thread_screen.dart | ❌ | Chat bubbles, delivery status. |
| Peer key exchange | Firebase public_keys/{uid} | ❌ | First-message key fetch flow. |
| Unit tests | test/unit/message_service_test.dart | ❌ | E2E encrypt/decrypt, thread ID. |

## Milestone 7 — Integration & Polish  ❌ NOT STARTED

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| Priority arbitration | mesh_service.dart | ❌ | SOS preempts message relay bandwidth. |
| Adaptive duty cycling | ble_transport_layer.dart | ❌ | Cross-lane state awareness. |
| Edge case handling | Multiple files | ❌ | Mid-session join, BLE crash restart. |
| Firestore security rules | firestore.rules | ⚠️ | CRITICAL: Expires June 22, 2026. Currently wide-open test mode. |
| Notification service | lib/services/notification_service.dart | ❌ | SOS, attendance, social channels. |
| Connectivity banner | lib/screens/home/connectivity_banner.dart | ❌ | Online/BLE-only/offline states. |
| UI polish | All screens | ❌ | Onboarding, error states, empty states. |
| Physical device test matrix | Test documentation | ❌ | 10-device mesh, all 3 lanes. |

## Milestone 8 — Academic Deliverables  ❌ NOT STARTED

| Task | File | Status | Notes |
| --- | --- | --- | --- |
| Unit test suite (>80% coverage) | test/ | ❌ | Core services coverage. |
| Architecture document | docs/architecture.md | ❌ | System design, 4-layer model. |
| Security analysis | docs/security_analysis.md | ❌ | Threat model, crypto decisions. |
| API reference | docs/api_reference.md | ❌ | Module API reference. |
| README | README.md | ❌ | Setup guide, diagrams. |
| Presentation deck (15 slides) | docs/presentation.pptx | ❌ | Demo slides. |
| Demo video script | docs/demo_script.md | ❌ | 5-minute demo. |
| Academic report | docs/academic_report.pdf | ❌ | Full system design + security. |

# 4. Critical Notes for Future Development

### NOTE-1: Firebase Init Pattern (NEVER revert)

Firebase.apps is Dart-side only, ALWAYS empty on cold start. Google Services Gradle plugin initializes Firebase natively before Dart runs. Use try-catch on FirebaseException(duplicate-app) in lib/main.dart. Do NOT revert to if(Firebase.apps.isEmpty).

### NOTE-2: BLE Advertising Gap (Milestone 3 BLOCKER)

flutter_blue_plus is central (scanner) mode only. BleTransportLayer.advertisePacket() is a no-op stub. Milestone 3 requires: (1) BleAdvertiser.kt using Android BluetoothLeAdvertiser API, (2) MethodChannel in MainActivity.kt, (3) Wire Dart stub to channel. Without advertising, BLE scanning finds 0 VEXT peers.

### NOTE-3: Drift Code Generation

After ANY change to lib/core/models/tables.dart, run: dart run build_runner build --delete-conflicting-outputs. The 'Could not format' warning is cosmetic. Run flutter pub upgrade to fix.

### NOTE-4: Manifest Plugin Conflict

flutter_background_service owns BackgroundService in its AAR manifest. firebase_messaging owns FirebaseMessagingService. Re-declaring either in our AndroidManifest.xml causes a merger conflict on android:exported. Only declare OUR OWN services (e.g., VextMeshService).

### NOTE-5: Firestore Security Rules Expire June 22, 2026

Current rules are wide-open test mode with a timestamp guard. Must be replaced with proper role-based rules BEFORE June 22 or all Firestore reads/writes will be blocked. See execution plan Section 6.3 for the target rules.

### NOTE-6: Kotlin BleAdvertiser Implementation Guide

File: android/app/src/main/kotlin/com/example/vext/BleAdvertiser.kt. Register in MainActivity.kt. Channel: com.example.vext/ble_advertiser. Methods: startAdvertising(Uint8List payload), stopAdvertising(). The 18-byte payload format is in MeshPacket.toAdvertisementBytes().

# 5. Current File Inventory

Working directory: /Users/shreshtha/Development/vext

### Files that EXIST (21 Dart files + config)

- lib/main.dart, lib/firebase_options.dart

- lib/core/ — app_constants.dart, app_router.dart, app_theme.dart

- lib/core/models/ — tables.dart

- lib/core/proto/ — mesh_packet.dart

- lib/services/ — auth_service.dart, ble_transport_layer.dart, drift_service.dart, drift_service.g.dart

- lib/providers/ — auth_service_provider.dart, ble_provider.dart, database_provider.dart, providers.dart

- lib/screens/auth/ — login_screen.dart, signup_screen.dart, role_selection_screen.dart

- lib/screens/home/ — home_shell.dart

- lib/screens/attendance/ — attendance_screen.dart (stub)

- lib/screens/profile/ — profile_screen.dart (stub)

- Config: pubspec.yaml, firestore.rules, AndroidManifest.xml, build.gradle.kts, settings.gradle.kts, firebase.json

### Directories that DO NOT EXIST yet

- lib/lanes/ — attendance, social, sos service directories (Milestones 4-6)

- lib/crypto/ — key_manager.dart, encryption_service.dart (Milestone 3)

- test/ — No test directory at all yet (Milestones 3+)

- docs/ — No documentation directory (Milestone 8)

- web_admin/ — No admin dashboard (Milestone 5)

- functions/ — Not needed (Spark plan, no Cloud Functions)

# 6. Problems Solved (Reference)

| Problem | Root Cause | Fix |
| --- | --- | --- |
| Isar AGP 8.x failure | isar_flutter_libs 3.1.0+1 has no namespace in build.gradle. Frozen since 2023. | Full migration to Drift. sqlite3_flutter_libs has AGP 8.x namespace. |
| Manifest merger conflict | App manifest re-declared BackgroundService with exported=false; plugin has exported=true. | Removed plugin-managed service declarations from app manifest. |
| Firebase duplicate-app | Firebase.apps is Dart-side only, always empty on cold start. isEmpty guard always calls initializeApp(). | try-catch on FirebaseException(code: duplicate-app). |
| withOpacity() deprecated | Flutter 3.27+ deprecated withOpacity in favor of withValues. | Replaced 7 instances across home_shell, login, signup with withValues(alpha:). |
| flutter_blue_plus version | pubspec says ^1.32.12 but resolves to 1.36.8. API params changed. | Removed version-sensitive continuousUpdates and removeIfGone params from startScan(). |

# 7. Recommended Execution Order (Remaining Work)

Priority-ordered. Each item depends on the one above it.

- 1. Kotlin BleAdvertiser (BLOCKER) — Without advertising, scanning finds 0 peers. Everything downstream is blocked.

- 2. GATT Server/Client — Full packet exchange via writable characteristic (18-byte adv is only header).

- 3. MeshService — Gossip protocol, dedup via SeenPackets, TTL, exponential backoff, lane dispatch.

- 4. CryptoService — X25519 keypair, AES-GCM encrypt/decrypt, HMAC-SHA256, Ed25519 sign/verify.

- 5. Background Service — FlutterBackgroundService foreground service to keep BLE alive when backgrounded.

- 6. Lane A (Attendance) — Teacher advertise, student detect+verify, proof assembly, Firebase sync.

- 7. Lane C (SOS) — 3s hold trigger, TTL=255 flood, gateway detection, admin dashboard.

- 8. Lane B (Social) — E2E encrypted messaging, key exchange, chat UI.

- 9. Firestore Security Rules — BEFORE June 22, 2026. Replace wide-open test rules with role-based rules.

- 10. Integration Testing + Polish — 10-device mesh test, all 3 lanes simultaneously, <25% battery drain.

- 11. Academic Deliverables — Docs, tests, presentation, demo video, academic report.

# 8. Summary Statistics

| Metric | Value |
| --- | --- |
| Total Dart files in codebase | 21 (including generated drift_service.g.dart) |
| Milestones complete | 2 of 8 (Milestone 1 + Milestone 2 partial) |
| Tasks complete | ~29 tasks done |
| Tasks remaining | ~52 tasks across Milestones 3-8 |
| Critical blockers | 2: (1) Kotlin BleAdvertiser, (2) Firestore rules expiry |
| Directories not yet created | 5: lanes/, crypto/, test/, docs/, web_admin/ |
| App build status | BUILDS AND RUNS on API 37 emulator |
| Firebase status | Configured, auth working, Firestore in test mode |